## Slide 1: Agile Roles & Responsibilities

## Slide 2
Agile Roles

## Slide 3
Agile Roles
Scrum
  Product Owner
  Development Team
  Scrum Master
Kanban
  Existing Roles
  Agile Coach

## Slide 4
Scrum: Product Owner
The Product Owner
  One person, not a committee
  Has authority to make decisions on behalf of the organization
  Understands the product and business direction
Product Owner Responsibilities
  Represents the business needs of the organization
  Establishes and maintains the overall product vision
  Manages and prioritizes the product backlog
  Communicates and collaborates with the team to clearly express the product backlog

## Slide 5
Scrum: Development Team
The Development Team
  Typically made up of 3 to 9 individuals
  Self-organizing, which means the team decides how to break up and distribute the work
  Cross-functional… There are no titles or specialized areas of responsibility. There may be specific skill sets, but the team is ultimately responsible for delivering incremental functionality
Development Team Responsibilities
  Estimates amount of product backlog that can be delivered in a sprint
  Decomposes product backlog items into sprint backlog tasks
  Turns product backlog items into potentially releasable functionality
  Communicates with team on a daily basis

## Slide 6
Scrum: Scrum Master
The Scrum Master
  One person, not a committee
  Understands the principles and practices of Scrum
  Not a traditional PM role
Scrum Master Responsibilities
  Promotes Scrum within the organization
  Ensures the team understands and follows the principles of Scrum
  Removes impediments to the team’s progress
  Facilitates Scrum events as needed

## Slide 7
Team Exercise

## Slide 8
Scrum: Self Organizing Team Prinicpal
Self Organizing Teams
  Successful in a pure agile approach
  Run by a scrum master, the team is comprised of responsible, experienced and highly knowledgeable individuals.
  Effective teams are highly collaborative, both within the team and with external stakeholders
  The team collectively establishes the direction and divides tasks to be completed.
  Joint responsibility among team members, means if one person the fails the whole team fails.
  Not very scalable to larger projects

## Slide 9
Kanban doesn’t necessarily prescribe any roles
  Start with the roles, responsibilities and job titles that you have now
  Identify opportunities to add or remove roles as necessary to minimize cycle time
  Everyone becomes a “Change Agent”
  Usually have an Agile Coach who facilitates ceremonies like Release Planning, Standups, Process Reviews.
Kanban
Notes: Watch the Scrum v. Kanban Video
https://www.youtube.com/watch?v=rIaz-l1Kf8w