## Slide 1: I.N.V.E.S.T. in User Stories

## Slide 2
Problem
Tamingdata.com

## Slide 3: Problems with “traditional” project requirements
Communication between stakeholders teams: Business, IT, Infrastructure, Testing, Support.
Estimates for development with too many unknowns.
Commit to deliver to a schedule with too many unknowns.
Focuses on the plan not the “reality”.
Changing requirements over development lifecycle.
Resource allocation, shared resources.
Delivering software (or other business process/project) that is either outdated or doesn’t look/behave the way the stakeholders envisioned.
Managing to assumptions, risks and issues.
Problem

## Slide 4: How Can Agile help?
Make decisions about what we know now – Move forward and learn
Prioritize features by highest value-add to the organization/users.
Deliver working features (value) to your business stakeholders more frequently.
Focus on planning instead of the plan.
Most people don’t plan to fail – they fail to plan!
Encourages change and improvement as we learn.
Ferrets out issues EARLY and Solves issues quickly.
Solution

## Slide 5
Team Exercise

## Slide 6
Used to prioritize features identified by the customer.
Estimated in story points.
Three types of items fit in a backlog:
  User stories (a.k.a. new features) – Value adding stories that will enhance the way your customer’s product functions.
  Defects – Problems found by development, testing and end users.
  Technical debt – Technology changes, prototyping feasibility, and expectations of performance and scalability.
Living document
  Backlog grooming – Giving regular care and attention to the product backlog; clean-up outdated or no longer wanted features.
Product Backlog
Definitions

## Slide 7: User Stories
Definitions
Acceptance Criteria
Is written when everyone has a common understanding of the user stories. Provides the conditions of satisfaction associated to the user story.
It answers the question: “How will we know when it does what it should do?” OR “How will we know when we are done?”
Are the foundation of your product backlog. With the addition of conversation and acceptance criteria you have the formula to create an effective user story.
Stories are understandable, achievable within a short timeframe.
Written by the team.
Discussed by the team.
Support and encourage iterative development.

## Slide 8: Epics
Definitions
Themes
A large user story that awaits decomposition into smaller stories prior to implementation.
Typically far off in the development schedule.
Way to organize large groupings of “like-requirements”.
Sometimes used to organize low priority items.
Must be decomposed into smaller stories before sizing.
A collection of related user stories. i.e. for an online airline reservation system there may be themes of account management, reservations, flight changes/cancellations, and financial processing.
Typically used to organize stories into releases.
Can be used to organize so subteams can work them.

## Slide 9: User Stories
Prioritized in the backlog by business value.
Sometimes called “Placeholders”.
Not complete requirements.
Encourages conversations.
  Generate common understanding.
  Determine what needs to be done.
  Agreement on the definition of “done”.
Grouped by theme to create flexibility in sprint planning.
Negotiable.
Understood by the whole team.
User Stories

## Slide 10: Acceptance Criteria
Definition of ‘DONE’.
Comes after a common understanding of the user story is reached.
Product owner should write the acceptance criteria.
A generated list of pass/fail tests.
  If all tests pass  everyone agrees the story is implemented as intended.
Does not change during a sprint.
Acceptance Criteria
Notes: Acceptance Criteria does not change during a sprint.

## Slide 11
User Story Format
Format
Who: As a <type of user>
What/Functionality: I want <to do something>
Why: So that <so value is created>
As an Airline Customer I want the ability to purchase airplane tickets online, so that I do not have to call into the 800#.
Variations
Goal Focused: In order to <achieve some goal> as a <type of user> I want <to do something>.
Value Focused: In order to <create some value> as a <type of user> I want <to do something>.

## Slide 12: INVEST
When writing user stories, keep in mind that these are characteristics of good user stories:
I – Independent: easiest to work with; implement in any order.
N – Negotiable…and Negotiated: story captures the essence not the requirements; it is co-created by the team and the “solve” is negotiated; additional notes, test ideas are included later as the discussion evolves.
V – Valuable: must have value to the customer; delivered to the customer “production ready” including presentation layer, database layer, infrastructure layer, tested and ready to implement.
E – Estimable: story has to be estimated; must be understood to estimate; story can be given a priority with an estimate.
S – Small: the “size” of the work fits into the “size” of the sprint.
T – Testable: characteristic of a good requirement; clear acceptance criteria required to know when “done” and what to test.
User Story Best Practices

## Slide 13
Team Exercise

## Slide 14: SMART Tasks
Tasks are the breakdown of the user story. When creating a task plan apply the SMART acronym to improve your tasks.
Tasks are usually created by the person doing the work at the beginning of the Sprint in which they will complete it.
S – Specific: a task that is understood and clear.
M – Measurable: functions as intended; testable.
A – Achievable: the task can be achieved in the time allotted.
R – Relevant: contributes to the user story; explainable to the customer.
T – Time-boxed: limited to a specific duration.
User Story Best Practices

## Slide 15
User Stories – add value
  Could be decomposed from Epics
  Can be grouped by theme
  Have a Business Value, Priority and maybe a Rank
  Must be understood by the whole team
  Housed in the product backlog
Acceptance Criteria
  Definition of DONE
  Contract with our Users
  Do not change during a sprint
  Changes require a new User Story
Additional reading: User Stories Applied by Mike Cohn
Takeaways

## Slide 16
Business Value, Priority & Rank
Priority is the importance of the item to the end user to having a functional system or feature. Helps determine order in which to deliver to ensure we delivery highest priority work first.
Business Value is the relative weight or impact an item will have on the business or end user. The more positive the impact is if an item is delivered, the higher the Business Value.
Rank is the specific order in which each item should be worked. There is one and only one #1, one and only one #2, etc.

## Slide 17: MoSCoW
Must Have
Should Have
Could Have
Would Like
Prioritization

## Slide 18
Must Have
Non-negotiable.
There is no “product” without the item
All Must Haves = Minimally Viable Product
Story Prioritization
Would Like*
Bell and Whistle
Nice to have
Often what “makes” the user experience
Could Have
Is not important
Could take it or leave it
Should Have
Really is not complete without
If absolutely necessary we can push it off until later

## Slide 19
Story Prioritization
Product Owner
  Prioritizes all work items
  May act as a “benevolent dictator”
  Seeks input from business area subject matter experts
  Is influenced by team’s estimation of Level of Effort/Story Points of work item