## Slide 1: Agile from a Developer’s Perspective
June 2013

## Slide 2
Background, History, Motivation
Organizational Keys to Agile Success
Attitudes and Behaviors
Organization and Management
Techniques and Practices
Agenda

## Slide 3
AT&T Local Service Project (circa 2000)
  Small, highly motivated teams
  Working prototype vs. Powerpoint decks
  End user involvement
  Quick turnaround of user suggestions
  Lack of discipline felt as project grew
MedPlus (2008)
  Lots of project cancellations
  Long regression cycles left developers idled
  Changing requirements difficult to handle
  Late customer feedback
  Scrum was embraced top-down and bottom-up by most all groups
  Combined innovation and productivity developers craved with the discipline necessary to manage a large, complex application
Background, History & Motivation

## Slide 4
MedPlus (today)
  7 teams, 1 rotating dedicated to prod support & tech debt
    Approx. 4 developers and 2 QA co-located (~45 total)
    Shared resources BA, UI/UX, QA-Automation, Tech Comm, PM, DBA, Load test, Architecture, Sys Admin, Product owners, Feature owners, etc. (~60 total)
  2 week sprints
    Every other Wed – demo, retrospective, planning
  5-15 sprints per release
  2-4 sprints of regression, user testing at end of release
  Moving toward continuous delivery
Result

## Slide 5
Read the manifesto and principles
    http://agilemanifesto.org
Requires top-to-bottom commitment
Developer’s, tester’s and business analyst’s jobs change tactically
Project manager’s, product owners, customer rep’s jobs change strategically
Organizational Keys to Success

## Slide 6
Primary goal is successful software delivery, not strict adherence to a methodology, even one as awesome as Scrum
    Don’t be afraid to modify agile, don’t let the perfect become the enemy of the good enough
Balancing team autonomy in the face of hard deadlines
Handle late changes gracefully – see principle #2!
Transparency and Accountability
  Stand ups put your work in the spotlight – no hiding
  Common understanding and adherence to Done Criteria
3 Musketeers principle
Attitudes and Behaviors

## Slide 7
Team makeup
  Mixing high performers with low performers
  Tiger Teams
  To BA or not to BA
  Let’s move in together!
Shared resources
  Architects, UI/UX, DBA, Load Test, Automation Test, etc.
Scrum MasterServant
Tech debt and production support
Tracking tools
  Boards & sticky notes, Scrumworks, Excel, Rally
  Backlog management, user stories, issues, test cases, team and project schedules & status, source control, others
Managing for Collaboration
    Do NOT use velocities in appraisals
    Just because you can measure something doesn’t make it meaningful – watch out for green belt projects!
Organization and Management

## Slide 8
Functionality is completely engineered, functional tested, documented & demo-able
Design, code and UI reviewed – Code Review
Installation Instructions are documented
Code submitted for Final Build by 8:00AM on Demo Day
DB scripts provided [by noon] the day before Demo Day
Used backwards compatible best practices in their designs
  DBAs reviewed DB changes to verify backwards compatible standards are met.
  DBAs reviewed the DB change wiki and the team verified their changes
  QA & Dev reviewed DB changes and identified test cases/test areas to target for back out testing from previous sprint.
Help File deployed
‘Test cases’ written and reviewed
QA Testing Complete
New functionality CMU defects are fixed (Remaining open defects are logged in Team Track with story point estimates)
  Code includes ‘identifiers’ to facilitate automation
  Team decides ‘test cases’ to be automated for ongoing regression
  Load & Performance issues identified and communicated and Where appropriate, Performance issues identified during the Comp Test run fixed
‘User Story’ documents updated for completed stories
‘What is New’ completed / updated for new features
Tech Comm. Documentation updated for new features and fixed defects
Example Done Criteria
Notes: These are the done criteria our project used at the time of this presentation. As we progress, the done criteria “matures” and we expect more of the deployment pipeline to be rolled into the development sprints, additional criteria are added. The key enabler for this is automation of testing and deployment.

## Slide 9
Get working code to testers as soon as possible in sprint
    Avoid intra-sprint waterfalls
    Balance quick code turnaround with QA churn
    Pair programming vs. top-to-bottom
        Strong APIs key
Test- and Behavior-Driven Development
    Killer app for continuous delivery – requires high coverage
    Need to have a strategy for which tests are going to provide real value
Continuous Integration
    Can’t believe we ever built code without this!
    Build light, lava lamp, siren
    Peer pressure for breaking the build
Techniques and Practices

## Slide 10
Continuous Delivery
  Replaces few, large, high-risk, all-or-nothing releases with many, small, low-risk, easily backed out releases
    Canary releases
    Reduces impact of long regression cycles at end of release
    Tools like Chef and Puppet for automating config and deploy
    Greatly expands sprint Done Criteria
Developer Documentation – Keep it simple
  Wiki
    Particularly complex design areas
    Tasks, such as developer workstation setup
    Over 400 pages on various topics
    Release instructions
    Javadoc
    Solution sketches from architects, where needed
  UI/UX mock ups
Techniques and Practices